## Slide 1
eCMR roadmap
Roadmap proposal for eCMR implementation in the BSR region and its extension to EU region and other non-EU partner countries
VILNIUS, 14 DECEMBER 2020
Interreg Baltic Sea Region DIGINNO

## Slide 2
DIGINNO project activities
WP3: digitalization of G2B public services
The main output for WP31:
4 show-case models of G2B cross-border e-services (incl. feasibility analyses and proofs of concept)
1https://www.diginnobsr.eu/wp-3-g2b-cross-border-services
cross-border eCMR – Paperless consignment notes in road transport, recognized by responsible institutions and used by businesses
cross-border online business registration with Integrated eIDAS Framework
KYC – Cross border remote Know-Your-Customer processes with eIDAS application
Real-time-economy – Cross-border eReceipt application
Show case models:
Report: The research report of G2B cross-border services and e-services at the national level
Report: Business needs assessment of G2B cross-border services usage
Research paper: Institutional Legitimacy and Digital Public Cross-Border Service Delivery Between Denmark/Sweden and Denmark/Germany
Outcomes:
Final outcome of the DIGINNO project: roadmap proposal for eCMR implementation in BSR region

## Slide 3
Reduction of administration costs up to 60%
Faster invoicing
Reduction of delivery and reception discrepancies
Faster administration with reduced date entry, no paper handling, no fax/scan/letter exchanges, no paper archiving, etc.
The customs can make preliminary automatic control of documents in the border (Norway, Russia, etc.)
Rescue service in case of accident is aware of the type of dangerous goods inside the truck
Extra tool to preliminary risk analysis
Police has possibility to control road taxes and overweight from distance
Automated info to Statistics department
Real time information to Tax inspection:
  risk analysis
  online calculation of taxes
  Tax refunds
Reduction of administration costs up to 60%
Faster administration with reduced date entry, no paper handling, no fax/scan/letter exchanges, no paper archiving, etc.
Faster invoicing
Reduction of delivery and reception discrepancies
Benefits of digitization in the logistics sector
Total freight transport in the EU is projected to increase by 51% during 2015-2050 year under current trends and adopted EU policies2. Digitization of transport operations will significantly improve efficiency of logistics industry.
Lower costs
More transparency
Improved risk control
Greater transparency
Private sector
Public sector
2eFTI Impact assessment report – SWD(2018)184, link: https://ec.europa.eu/info/law/better-regulation/have-your-say/initiatives/1393-Electronic-documents-for-freight-transport

## Slide 4
Initiatives overview (1/3)
international and regional (BSR) initiatives
Environment/initiatives/organizations | Description
Digital transport & logistics forum (DTLF) | Group of experts officially mandated to advice and assist EU Commission on the creation and implementation of the Regulation on electronic freight transport information (eFTI).
Regulation on electronic freight transport information (eFTI) | eFTI focuses on business-to-government (B2G) data exchange. This regulation should be considered as a main EU initiative that will unify requirements and standards in the e-logistics area. This regulation shall apply from 21 August 2024.
Digital container shipping association (DCSA) | Private sector organization focused on standard development. Standards include Track & Trace, e-Bill of Lading, IoT Container Connectivity and Cyber Security.
DIGINNO-Proto eCMR prototype | Sub-project of a wider DIGINNO project initiative (2017-2020) financed by Nordic Council of Ministers and implemented in 2019-2020. Under this sub-project, project partners successfully developed and piloted eCMR index registry architecture - a cross-border e-service.

## Slide 5
Initiatives overview (2/3)
international and regional (BSR) initiatives
Environment/initiatives/organizations | Description
DINNOCAP initiative | DINNOCAP is an initiative based on selected outcomes of DIGINNO project which was implemented during 2017-2020 period. Initiative targets SMEs in the BSR region to improve ICT uptake (e.g., WP3).
International transport and innovation forum & signed declaration | During the 2nd international transport and innovation forum held on 5 of Nov 2020 joint declaration was signed on digital freight transport data exchange among the eastern Baltic Sea Region and Eastern European partners.
EU Strategy for the Baltic Sea Region (EUSBSR) – Real Time Economy (RTE) flagship projects | Program to launch flagship projects including e-logistics eCMR. Initiative planned for 2021-2027.
SW Initiative Digital Transport Cluster - extension to Nordic-Baltic dimension | The Single Window Initiative representatives and the core group has been behind the eCMR indexing concept that led to successful prototype development during the DIGINNO-Proto project

## Slide 6
Initiatives overview (3/3)
other international initiatives
Environment/initiatives/organizations | Description
Redesigning Trust: Blockchain for Supply Chains | Source: https://www.weforum.org/projects/redesigning-trust
Redesigning Trust: Blockchain, COVID-19 & Supply Chains of the Future | Source: https://www.weforum.org/projects/redesigning-trust-blockchain-supply-chains-of-the-future
Harmonizing Systems: Smart Contracts and Interoperability | Source: https://www.weforum.org/projects/harmonizing-systems-smart-contracts-and-interoperability
Unlocking Government Transparency | Source: https://www.weforum.org/projects/unlocking-government-transparency

## Slide 7
eFTI regulation
implementation timeline3
3eFTI implementation & application (Policy Officer Lia Potec, EU Regulation on electronic freight transport information)
Submission of national req. by MS
eCMR is a B2B document, however, it is also a source of data for controlling intstitutions and therefore it falls under eFTI scope (eCMR contains data covered by eFTI regulatory requirements).

## Slide 8
BSR region environment overview4
eCMR and eFTI regulation implementation
Digitization initiatives in BSR region remain sporadic, especially on a transnational level
Universal standards and legislative environment for eCMR is not yet fully developed
There are multiple national e-service providers who help B2B parties exchanging data (including eCMR)
Public authorities do not yet have technical means to accept eCMR. Acceptance is done ona limited basis through the pilot projects (e.g. Estonia)
Most of the BSR countries are carrying some national activities related to eCMR standard development and eFTI implementation
4Overview is based on information collected via DIGINNO WP3 eCMR questionnaire which was electronically distributed to BSR countries (eCMR show case participants)

## Slide 9
eCMR roadmap vision
Extend international usage of eCMR and other supporting documents, across various transport modes, in business and public institutions in BSR region, EU level and across non-EU countries. Establish BSR as a leading region in EU and non-EU countries in development of digital public services in logistics sector.
extension of eCMR proto
Goal of the BSR logistics community is to launch new extension sub-projects (following successfull implementation of eCMR prototype solution that was developed during the DIGINNO-Proto project). Specifically:
Full scale implementation of the created eCMR proto architectural concepts and services in B2B and B2G sector.
Extension of the eCMR proto to other road transport documents.
Extension of the eCMR proto to other transport modes.
Transnational recognition of the proposed eCMR and other e-documents standards (data subsets).
Dissemination of the knowledge and experience to other EU countries and extension of the standard and solutions to non-EU countries (e.g., Belarus, Ukraine and other EaP countries).

## Slide 10
eCMR roadmap goals
Align eCMR data set with eFTI regulation and BSR countries regulation (based on index data from DIGINNO-Proto project)
Define security and access rules to eCMR data set and prototype it based on eCMR DIGINNO-Proto architecture
Extend eCMR dataset with additional data subsets to support other documents needed for road transport
Extend eCMR solution to support other transport modes (e.g., WayBill)
Legally recognize eCMR standard in BSR countries and other partnering countries
Implement eCMR solution between BSR region countries based on DIGINNO-Proto project results
Establish BSR as a leading region in EU and non-EU countries in development of innovative digital services and digitization of public services in logistics sector
1
2
3
4
5
6
7
roadmap focuses on 7 main goals

## Slide 11
eCMR roadmap focus points
roadmap activities focus on 4 main aspects
- Common eCMR standard and security and access rules definition
- Common data subsets for road and other transport modes documents def.
- Standard and data subsets regional (BSR) alignment and recognition/endorsement
Standardization
Develop prototypes and:
- Pilot security and access rules based on DIGINNO eCMR proto architecture
- Pilot other road transport e-documents
- Pilot multimodal transport e-documents and interoperability
- Publicize developed prototypes (API and software)
Pilot project implementation
- Clarification of legal requirements for eCMR standard recognition
- National legislation alignment
- Agreements regarding transnational data exchange
- Launching eCMR solution implementation projects
Legal recognition and full-scale implementation
- National/regional requirements to EC eFTI regulation
- Methodology for cross-border e-services implementation and ICT uptake among SME’s
- Digitization policy discussions
- Piloting activities promotion and extension to other EU and non-EU c.
Communication and results dissemination

## Slide 12
eCMR roadmap focus points
specific-potential deliverables (examples)
Examples of specific eCMR roadmap deliverables. DINNOCAP prototyping and testing activities implementation based on DIGINNO Proto:
eCMR standard recognition (data subset)
Specification of regulatory information (eCMR data elements) that must be submitted to controling institutions
Identification and authentification mechanism piloting (certification scheme; integration with working solutions – e-signature)
Document defining transnational data exchange rules (bilateral or multilateral)

## Slide 13
General criteria to follow during roadmap implementation
Bottom-up approach
Development of eCMR standard and regional/national eFTI requirements should be based on active collaboration between private and public sector.
Retain transnational dimension
Bilateral or multilateral approach involving public and private sector partners from Estonia, Latvia, Lithuania, and Poland. Potential involvement of Benelux and non-EU c.
Agile project management
Lean implementation of roadmap activities and pilot projects (specific deliverables supporting industry needs).
Piloting activities based on flagship projects
Piloting activities should be based on extension of DIGINNO-Proto eCMR index registry solution.
Supporting open innovation
Dev. standards, API and software should be published for public use targeting SMEs. Developed methodologies should be disseminated via BSR logistics network, partners.
Allocation of funds
Sponsors and funding should be secured during roadmap implementation process.
Synergize initiatives
Seek for similar projects and initiatives and coordinate or combine activities.
Apply best EU solution practices
Follow EU best practices (e.g., CEF e-delivery infrastructure, PEPPOL e-delivery support, eIDAS standards for e-identification and authentication, UN/CEFACT etc.).

## Slide 14
eCMR roadmap execution
three phases of implementation
Proposed timeline for roadmap implementation is 3 years - starting from 2021 to 2023. Roadmap should be executed in three phases.
Start-up phase
(0-3 months)
2021
Logistics BSR stakeholder community is consolidated
Delivery phase
(0-3 years)
2021-2023
Activities implemented
Closing phase
(0-6 months)
End of 2023
Achievement of the goals evaluated
Proposed roadmap is revised and endorsed
Roadmap governance structure is agreed
Roadmap resource plan is developed
Roadmap timeline is prepared and accepted
Completion of activities is evaluated, reports and recommendations prepared
Results disseminated across BSR logistics stakeholder community and other partners
Extension of the roadmap (drafting new roadmap activities)

## Slide 15
eCMR roadmap timeline
high level plan
Proposed eCMR roadmap timeline is a draft that should be discussed among BSR stakeholder network before finalizing and committing to its implementation.
 |  |  | 2021 |  |  |  |  |  |  |  |  |  |  |  | 2022 |  |  |  |  |  |  |  |  |  |  |  | 2023 |  |  |  |  |  |  |  |  |  |  | 
 | Goal and activity |  | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC | JAN | FEB | MAR | APR | MAY | JUN | JUL | AUG | SEP | OCT | NOV | DEC
A-0 | Start-up phase |  |  | x | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 | Delivery and closing phase: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
G-1 | Align eCMR data subset with eFTI regulation and BSR countries regulation |  |  |  |  |  |  | x |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
G-2 | Define security and access rules to eCMR data subset and prototype it based on eCMR DIGINNO-Proto architecture |  |  |  |  |  |  |  | x |  | x |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
G-3 | Extend eCMR dataset with additional data subsets to support other documents needed for road transport |  |  |  |  |  |  |  |  | x |  | x |  | x |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
G-4 | Extend eCMR solution to support other transport modes (e.g. WayBill) |  |  |  |  |  |  |  |  |  |  | x |  |  | x |  | x |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
G-5 | Legally recognize eCMR standard in BSR countries and other partnering countries |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  |  | 
G-6 | Implement eCMR solution between BSR region countries based on DIGINNO-Proto project results |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  | x |  |  |  | x | 
G-7 | Establish BSR as a leading region in EU and non-EU countries in development of innovative digital services and digitization of public services in logistics sector |  |  |  |  |  |  |  |  |  |  | x |  |  | x |  |  |  | x |  |  | x |  |  |  |  |  |  | x |  |  |  |  |  |  |  |  | x
 |  |  |  | Notation: |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  |  | timeline |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
 |  |  |  |  |  |  | x | milestone |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 

## Slide 16
eCMR roadmap activities
startup phase
- A-0.1. Consolidate cross-border e-service stakeholder community (BSR network and other partners)
- A-0.2. Evaluate proposed eCMR roadmap across stakeholder community (consolidated BSR network and other partners)
- A-0.3. Presentation of the revised eCMR roadmap to potential sponsors and its approval
- A-0.4. Prepare agreement which will express stakeholder community commitment to influence and promote implementation of eCMR and other supporting documents and e-services (roadmap)
- A-0.5. Develop detailed resource plan
Activities:
R-0.1.a. Workshops to commit on practical steps to extend international usage of eCMR and other supporting documents
R-0.1.b. List of stakeholders (stakeholder map)
R-0.2.a. Inputs gathered from BSR network about proposed eCMR roadmap
R-0.2.b. Revised eCMR roadmap (according to the inputs gathered)
R-0.3.a. Finalized eCMR roadmap approved by sponsors
R-0.3.b. List of stakeholders (list complemented with sponsors ensuring legislative and political approval of the eCMR roadmap)
R-0.3.c. Prepared presentation of the final eCMR roadmap to a broader stakeholder community (BSR network and other interested parties)
R-0.4. Letter of intent, supporting implementation of eCMR and other supporting documents and e-services (roadmap), signed by stakeholder community
R-0.5. Detailed roadmap resource plan
Results:

## Slide 17
eCMR roadmap activities
delivery phase, goal 1
- A-1.1. Prepare draft of common eCMR standard (a single comprehensive data set): - common definitions for data elements - common technical characteristics of data elements
- A-1.2. Evaluate proposed eCMR standard among BSR countries
- A-1.3. Endorse eCRM standard across BSR countries
Activities:
R-1.1. eCMR standard specification draft (standard should be communicated with DTLF working group)
R-1.2. Finalized eCMR standard specification
R-1.3. Transnational eCMR standard endorsement – agreement signed by BSR network formally recognizing and endorsing proposed eCMR standard (bilateral and/or multilateral)
Results:

## Slide 18
eCMR roadmap activities
delivery phase, goal 2
- A-2.1. Prepare draft of security and access rules to eCMR data subset
- A-2.2. Evaluate proposed security and access rules among BSR countries
- A-2.3. Select ICT provider for development of common API and software for piloting of security and access rules for eCMR data subset
- A-2.4. Develop prototype and pilot defined authorization, security and access rules based on DIGINNO-Proto eCMR index registry architecture
- A-2.5. Publish developed prototype (common API and software)
Activities:
R-2.1. Draft of security and access rules to eCMR data subset (specification)
R-2.2. Finalized specification of security and access rules to eCMR data subset
R-2.3. Agreement with ICT provider to develop common API and software for piloting activities
R-2.4.a. Developed prototype supporting defined authorization, security and access rules to eCMR data subset (technical solution fully supporting critical-main use cases for eCMR data exchange)
R-2.4.b. Solution piloting and pilot report and recommendations regarding full scale solution implementation (at least 2 logistic service providers from at least 2 partner countries)
R-2.5. Published eCMR architectural solution – common API and software (proof of concept of a eCMR data exchange system with harmonized security (identification, authentication) and single, authorised access to structured eCMR data sets via APIs)
Results:

## Slide 19
eCMR roadmap activities
delivery phase, goal 3
- A-3.1. Identify other road transport (logistics) documents that could become part of digital documents container
- A-3.2. Prepare data subset drafts for identified logistics documents
- A-3.3. Evaluate proposed data subsets among BSR countries and other parties
- A-3.4. Select ICT provider for other road transport e-documents development and testing
- A-3.5. Develop prototype and pilot other road transport e-documents based on DIGINNO eCMR architecture
- A-3.6. Publish developed prototype (other road transport e-documents standard, common API and software)
- A-3.7. Endorse data subsets across BSR countries and other parties
Activities:
R-3.1. List of road transport documents for digitization
R-3.2. Data subsets specification drafts for other road transport documents
R-3.3. Finalized data subset specification for other road transport documents
R-3.4. Agreement with ICT provider to develop other road transport e-documents for piloting activities (based on DIGINNO eCMR architecture)
R-3.5.a. Developed prototype supporting other road transport e-documents (technical solution fully supporting critical-main use cases for e-documents transnational data exchange)
R-3.5.b. Solution piloting and pilot report and recommendations regarding full scale solution implementation (at least 2 logistic service providers from at least 2 partner countries)
R-3.6. Published extended eCMR architectural solution – common API and software (proof of concept of other road transport e-documents data exchange)
R-3.7. Transnational endorsement of data subsets of other road transport documents – agreement signed by BSR network formally recognizing and endorsing proposed data subsets
Results:

## Slide 20
eCMR roadmap activities
delivery phase, goal 4
- A-4.1. Identify rail, air, maritime and inland waterway transport mode supporting documents that could become part of digital documents container
- A-4.2. Prepare data subset drafts for selected documents
A-4.3. Prepare draft of security and access rules for prepared data subsets
- A-4.4. Evaluate proposed data subset drafts, security and access rules among BSR countries and other parties
- A-4.5. Select ICT provider for multimodal transport e-documents development and testing
- A-4.6. Extend eCMR solution-prototype and pilot multimodal transport interoperability
- A-4.7. Publish developed prototype (common API and software)
- A-4.8. Endorse data subsets across BSR countries and other parties
Activities:
R-4.1. List of documents (selected candidates) for digital documents container
R-4.2. Data subset specification drafts for selected documents
R-4.3. Specification draft of security and access rules to data subsets prepared for selected documents
R-4.4.a. Finalized data subset specification for selected documents
R-4.4.b. Finalized specification of security and access rules for data subsets prepared for selected documents
R-4.5. Agreement with ICT provider to develop prototype for multimodal transport e-documents piloting activities (based on DIGINNO eCMR architecture)
R-4.6.a. Developed prototype supporting multimodal transport interoperability
R-4.6.b. Solution piloting and pilot report and recommendations regarding full scale solution implementation
R-4.7. Published extended eCMR architectural solution
R-4.8. Transnational data subset endorsement for other transport mode documents – agreement signed by BSR network formally recognizing and endorsing proposed data subsets
Results:

## Slide 21
eCMR roadmap activities
delivery phase, goal 5
- A-5.1. Clarify legal requirements for recognition of eCMR standard
- A-5.2. Execute legal gap analysis (national and transnational level)
- A-5.3. Adjust national legislation to legally recognize eCMR standard (based on legal gap analysis and transnational governance framework requirements)
Activities:
R-5.1. List of legal requirements critical for eCMR standard recognition (national and transnational requirements)
R-5.2. Legal gap report (national and transnational level)
R-5.3. Formulated and adopted national/transnational legal amendments (bilateral and/or multilateral implementation)
Results:

## Slide 22
eCMR roadmap activities
delivery phase, goal 6
- A-6.1. Draft transnational governance framework for eCMR standard and relevant e-services implementation
- A-6.2. Agreement(s) regarding transnational eCMR data exchange (bilateral and/or multilateral)
- A-6.3. Develop implementation plan for full scale eCMR solution adoption in BSR region based on piloting results (bilateral or multilateral approach)
- A-6.4. Launch eCMR solution implementation projects
Activities:
R-6.1. Transnational governance framework for eCMR standard and relevant e-services
R-6.2. Agreement on transnational eCMR data exchange (bilateral and/or multilateral)
R-6.3. Implementation plan for full scale eCMR solution adoption in BSR region (bilateral or multilateral approach)
R-6.4. Implementation projects launched and delivered
Results:

## Slide 23
eCMR roadmap activities
delivery phase, goal 7
- A-7.1. Prepare and submit national/regional requirements by member states to EC EFTI regulation (to DTLF)
- A-7.2. Define a methodology for generic cross-border public e-services implementation in logistics sector
- A-7.3. Provide recommendations for improvement of ICT uptake among SME’s in logistics sector
- A-7.4. Facilitate digitization related policy discussions on BSR level and with other EU and non-EU partnering countries
- A-7.5. Implement promotion campaigns in BSR region and other EU and non-EU partnering countries
- A-7.6. Extend piloting activities to other EU countries (e.g., Benelux eCMR and/or other)
- A-7.7. Extend piloting activities to non-EU countries (e.g., Belarus, Ukraine, and/or other)
Activities:
R-7.1. Submitted national requirements and proposals regarding eFTI regulation adjustment to DTLF (content: common data set requirements, eFTI platform requirements, platform certification rules, and other requirements)
R-7.2. Published methodology for generic cross-border for generic e-services implementation in logistics sector
R-7.3. Recommendations for improvement of ICT uptake among SME’s in logistics sector;
R-7.4. Transnational meetings organized with sector stakeholders relevant to eCMR and other documents digitization
R-7.5. Meetings and workshops with industry stakeholders (EU and non-EU) where successful cases and solutions are presented, and new initiatives developed
R-7.6. Extension of e-logistics sub-projects to other EU member states
R-7.7. Extension of e-logistics sub-project to non-EU countries (transnational piloting sub-projects between BSR region and Belarus/Ukraine and/or other non-EU countries (possibly EaP countries))
Results:

## Slide 24
Challenges to address
Challenges
Solutions
Search synergies with other ongoing initiatives
Engage political bodies and secure new funding
Launch new national and transnational initiatives
Sources of funding are not covering all roadmap activities (DINNOCAP covers some activities)
Engage government entities early in the roadmap activities
Cross-border BSR taskforce establishment (for eFTI)
Lack of political commitment
Establish suitable cooperation format
Find and involve representatives and promote benefits of the roadmap implementation
Engagement of political bodies and response is limited
Call for national action
Seek to receive countries’ national commitment
Form working groups with a mandate
Not every BSR country is active in eCMR topic
roadmap implementation challenges

## Slide 25
Call to action
enabling successfull roadmap delivery
Call for roadmap review on a national level
Roadmap presentation and stakeholder engagement
Engagement of political bodies on a national level
Commiting national resources to roadmap activities implementation (securing funding and providing human resources)
Agree on a roadmap governance structure – establishing suitable cooperation format, taskforce formation
Launch activities on a national level
Bilateral or multilateral agreement to launch living lab for solution experimentation (including piloting activities)
Success of the eCMR roadmap depends on active BSR countries participation. Roadmap results can be achieved only if each participating country will commit and proactively participate in proposed activities on a national and transnational level.

## Slide 26
Discussion

## Slide 27
Reading resources
Topic | Source
eFTI regulation | https://eur-lex.europa.eu/eli/reg/2020/1056/oj
CEF building blocks | https://ec.europa.eu/cefdigital/wiki/display/CEFDIGITAL/CEF+Digital+Home
CEF digital trade logistics | https://etradeforall.org/program/trade-logistics/
DCSA initiative | https://dcsa.org/
DIGINNO digital innovation network | https://www.diginnobsr.eu/
DIGINNO-Proto eCMR prototype | https://www.diginnobsr.eu/ecmr
DTLF initiative | https://www.dtlf.eu/
EU strategy for the Baltic Sea Region | https://www.balticsea-region-strategy.eu/
European interoperability framework | https://ec.europa.eu/isa2/eif_en
RTE in Estonia | http://realtimeeconomy.ee/
RTE vision and roadmap | https://mkm.ee/sites/default/files/reaalajamajanduse_visioon_2020-2027.pdf
Trade facilitation implementation guide | http://tfig.unece.org/index.html

## Slide 28
Infobalt Association
Contact details:
Ruta Satrovaite-Bulboviene, Infobalt: ruta@infobalt.lt
Risardas Bedulskis, SIS: risardas.bedulskis@sis.lt
Andrejus Diudenko, independent consultant: andrius.diu@gmail.com